|  |  |  |  |
| --- | --- | --- | --- |
| Product Backlog Item: | Id of item: | Hours devoted: | Tasks: (comma separated) |
| Create Android Studio Application | 1 | 5 | Build Project, Add files, Autogenerate necessary files, Build Gradle |
| Initialize MainActivity(Chat Activity) | 2 | 3 | Create Main Activity, Change the name to more proper chat activity, Add rudimentary functionality to verify connected to rest of the program |
| Create Form for program | 3 | 4 | Initialize XMl files, Add buttons to XML, Add setting and preferences to the buttons to give them unique IDs |
| Program database network | 4 | 5 | Create MySQL database, Create parameters for the tables, insert original values for testing |
| Sending Messages Class | 5 | 8 | Create class to allow for messages to be sent to the database, Link code to website, include parameters to be sent to the database to write in a new message |
| Connect Class | 6 | 10 | Create class, link class to website, send session number parameter, read in data from database and display it on the form of the website |
| Integration of Prototype | 7 | 6 | Integrate all classes, build the project, test on emulator, test of actual android device |
| Create web servers | 8 | 3 | Link program with database servers, Create php websites, a website for reading data, a website for transmitting data |
| Bug Fixing | 9 | 15 | Fix all bugs with the program, check to verify that each section (class, link, method) works as purported |

# Sprint Backlog (1)

* All tasks are done\* for project 3.
  + \* = Bugs are never really all fixed